✅ COMPLETED TASKS (Phase 1: Data & Prototype)

| # | Task | Status | Evidence in Notebook |
| --- | --- | --- | --- |
| 1 | SGX Stock Universe Definition | ✅ Done | 55 stocks (30 STI + 25 growth) |
| 2 | Historical Price Data Collection | ✅ Done | 5 years OHLCV data via yfinance |
| 3 | Fundamental Data Collection | ✅ Done | 9 metrics per stock |
| 4 | Sector Classification | ✅ Done | All stocks categorized |
| 5 | Data Validation & Cleaning | ✅ Done | Missing values, outliers handled |
| 6 | Feature Engineering (Technical) | ✅ Done | 20 technical features |
| 7 | Feature Engineering (Fundamental) | ✅ Done | 9 fundamental features merged |
| 8 | Feature Normalization | ✅ Done | StandardScaler + MinMaxScaler |
| 9 | Factor-Based Scoring Model | ✅ Done | 100% weight formula implemented |
| 10 | Basic Explanation Generation | ✅ Done | Template-based prototype |
| 11 | Prototype Validation | ✅ Done | All 7 tests passed |

Completed: 11 tasks

❌ REMAINING TASKS (13 Tasks Left)

Phase 2: ML Model Development (4 tasks)

| # | Task | Description | Estimated Effort |
| --- | --- | --- | --- |
| 12 | Create Training Labels | Label stocks based on 6-month forward returns (top 30% = 1, others = 0) | 2-3 hours |
| 13 | Time-Series Train-Test Split | Train (2020-2022), Validation (2023 H1), Test (2023 H2-2024) | 1-2 hours |
| 14 | Train Random Forest Classifier | Implement with class_weight='balanced', n_estimators=100, max_depth=10 | 3-4 hours |
| 15 | Extract Feature Importances | Get top 10 important features for explanations | 1 hour |

Phase 3: System Integration (4 tasks)

| # | Task | Description | Estimated Effort |
| --- | --- | --- | --- |
| 16 | Model Comparison Strategy | Compare Factor vs ML recommendations, calculate agreement rate | 2-3 hours |
| 17 | Enhanced Explanation Templates | Update templates to cover all factors + ML feature importance | 2-3 hours |
| 18 | Streamlit Chatbot Interface | Build UI with st.chat_message, st.chat_input | 4-6 hours |
| 19 | Conversation Manager | Implement 3-stage flow: Risk Assessment → Preference → Recommendations | 3-4 hours |

Phase 4: Evaluation (3 tasks)

| # | Task | Description | Estimated Effort |
| --- | --- | --- | --- |
| 20 | Backtesting Evaluation | Test recommendations against 4 baselines (random, STI, momentum, high-dividend) | 4-5 hours |
| 21 | Generate Evaluation Metrics | Calculate Mean Return, Win Rate, Max Drawdown, Precision@5 | 2-3 hours |
| 22 | User Study | Recruit 10-15 participants, conduct sessions, analyze feedback | 8-12 hours |

Phase 5: Deployment & Documentation (2 tasks)

| # | Task | Description | Estimated Effort |
| --- | --- | --- | --- |
| 23 | Deploy to Streamlit Cloud | Host demo on free tier | 1-2 hours |
| 24 | Final Documentation | Update design document, create evaluation report | 4-6 hours |